PROJECT COMPAS ADVISORY

Pillar 3: Practical Toolkit – Stakeholder Engagement Matrix

Version: 1.0 (April 2026)
Target Audience: Project Leads and Communication Officers in Irish SMEs and Charities
Purpose: To provide a structured framework for identifying, prioritizing, and engaging with project stakeholders to ensure mission alignment and project success.

1. Purpose and Value for Irish Charities and SMEs

In small organizations, stakeholder management is often informal. While this allows for speed, it also risks overlooking critical groups—such as silent donors, local regulators, or part-time volunteers. The Stakeholder Engagement Matrix provides a "Strategic Map" of influence. For a charity, it ensures that the mission remains the priority; for an SME, it ensures that customer and investor expectations are managed proactively.

2. Stakeholder Engagement Matrix Template

| Stakeholder Name | Role/Category | Power (H/M/L) | Interest (H/M/L) | Influence Strategy | Communication Channel | Frequency |
| --- | --- | --- | --- | --- | --- | --- |
| e.g., Major Donor | Funder | High | Medium | Keep Satisfied | Formal Report / Lunch | Quarterly |
| e.g., Local Council | Regulator | High | High | Manage Closely | Formal Meetings | Monthly |
| e.g., Volunteer Team | Delivery | Low | High | Keep Informed | Newsletter / WhatsApp | Weekly |
| e.g., General Public | Beneficiary | Low | Low | Monitor | Social Media | As Needed |

3. Instructions for Use

- Identification: List every individual or group impacted by the project. Don't forget internal stakeholders like the Board or other departments.

- Assessment: Rate each stakeholder's Power (ability to stop or change the project) and Interest (how much they care about the outcome).

- Strategy Selection: Use the Power/Interest Grid logic (see Consultant's Pro-Tip) to determine the engagement level.

- Communication Plan: Define how and how often you will speak to them. Tailor the message to their specific interest.

- Review: Stakeholder positions change. A "Low Interest" stakeholder can become "High Interest" overnight if a project issue arises. Review this matrix at every major project milestone.

4. Consultant’s Pro-Tip: The Power/Interest Grid

The Theory: The Power/Interest Grid is a foundational tool in stakeholder theory. It helps you prioritize your limited time and energy.

- High Power / High Interest (Manage Closely): These are your "Key Players." You need their active support.

- High Power / Low Interest (Keep Satisfied): These stakeholders can block you if they become unhappy. Keep them informed but don't overwhelm them.

- Low Power / High Interest (Keep Informed): These are often your most passionate supporters (e.g., volunteers). They can provide great feedback and advocacy.

- Low Power / Low Interest (Monitor): Don't ignore them, but don't spend excessive resources here.

Academic Insight: Lynda Bourne (2016) emphasizes that "Influence" is not just about formal power; it's about the "Proximity" of the stakeholder to the project's daily reality. Use this matrix to identify who is close to the work, not just who is high in the hierarchy [1].

References

[1] Bourne, L. (2016). Stakeholder Relationship Management. Routledge.
[2] PMI (2021). PMBOK 7th Edition: Stakeholder Performance Domain.

Disclaimer: This template is a guide and should be tailored to the specific stakeholder landscape and mission of your organization.